Chada Tech Pilot Project: Sprint Review and Retrospective for SNHU Travel

Applying Roles

During the Scrum-Agile pilot project for the SNHU Travel application, the division of roles was critical to our success. In the role of Product Owner, the primary focus is maintaining the product backlog and ensuring that the team prioritize high-value travel booking features. This prevents the scope creep that frequently occurs in Chada Tech’s traditional Waterfall projects. In the role of Scrum Master, the focus shifted to removing obstacles and protecting the team from outside distractions. For instance, when the development environment experienced configuration issues early in the project, immediate coordination with IT support cleared the bottleneck within a few hours. The Development Team operated as a self-organizing unit, allowing developers and testers to collaborate. This unified team eliminated the standard department silos and ensured that we produced functional software by the end of each two-week sprint cycle.

Completing User Stories

The Scrum-Agile framework changed how our team moved user stories from initial concepts to final completion. In ChadaTech’s historical Waterfall approach, requirements, design, implementation, and testing occurred in long, separate phases over several months, meaning defects were often discovered too late. Under the Scrum methodology, the entire Software Development Life Cycle (SDLC) was compressed into short sprint cycles. For example, a core user story stated: "As a traveler, I want to filter flight results by price so that I can stay within my budget." The team defined the acceptance criteria during Sprint Planning, coded the feature, and had the tester verify the logic on the exact same day. This continuous testing cycle ensured that the user story was fully completed and ready for the client demo, rather than leaving all bug fixes for the final week of development.

Handling Interruptions

A major test for the Scrum framework occurred when the SNHU Travel stakeholders introduced an unexpected change in project direction mid-development. The team was instructed to immediately prioritize a data privacy feature to ensure GDPR compliance for international travelers. In a Waterfall environment, a sudden shift like this would require formal change requests, extensive documentation updates, and significant project delays. With Scrum, the interruption was handled without disrupting the current sprint's active goals. The compliance requirement was simply added to the product backlog as a new user story. During the subsequent Sprint Planning meeting, the item was moved to the top of the queue, less critical features were postponed, and development continued forward smoothly.

Communication

Clear and supportive communication was needed to maintain team alignment throughout the pilot. Below are two examples of communication strategies:

Sample 1 (Slack sync message): "Hi everyone, I noticed our chart is slightly behind on the booking API integration. DeveloperA, are you running into any issues with external endpoints? Let’s chat right after the daily standup so I can help get this cleared up."

Sample 2 (Email announcement): "Team, great work hitting our goals this week. For the Sprint Review with SNHU Travel tomorrow, let us keep the focus on our working software. TesterB, can you drive the live demo for the flight filters? Your work on it was excellent."

These messages were effective because they focused on collaboration rather than micromanagement. Sample one demonstrates a supportive approach to solving problems and removing blockers quickly. Sample two builds confidence within the team by allowing members to display their own work directly to the stakeholders, keeping morale high.

Organizational Tools

The team utilized a digital Jira Kanban board to visualize tasks and track overall progress, which integrated directly with our Scrum events. During our 15-minute Daily Scrums, the team reviewed the board to track user stories moving from "To Do" to "In Progress" and "Done." This made it simple to spot bottlenecks, such as too many items backing up in the testing column. The historical data from the board also improved our Sprint Planning sessions. Instead of guessing how much work the team could handle, we looked at past sprint velocities to commit to a realistic and achievable number of user stories each week.

Evaluating Agile Process

The transition to Scrum-Agile introduced specific pros and cons for the ChadaTech team. The primary advantage was the flexibility to adapt to changing client needs and catch technical bugs early. The main disadvantage was the meeting overhead, as team members accustomed to Waterfall initially found the daily standups and planning sessions to be time-consuming. Despite the learning curve, Scrum-Agile was the best choice for the SNHU Travel project. Travel software requires frequent updates to handle changing market preferences and third-party APIs. A traditional Waterfall approach would have taken too long, risking the delivery of an outdated application by the time it was finally launched.